FISCAL POLICY CALCULATOR

Platform Migration Plan

Implementation-Ready Roadmap

Streamlit UX Triage → Supabase Migration → Next.js Frontend

April 2026

Prepared for Laurence Wilse-Samson

# Executive Summary

The Fiscal Policy Calculator has grown from a single-purpose Streamlit dashboard into a multi-feature platform (scoring, comparison, packages, bill tracker, classroom mode, state analysis, generational analysis). The UX is now high-cognitive-load, and the persistence layer (SQLite on VirtioFS) is causing operational failures.

This plan defines a four-phase migration executed incrementally with no big-bang rewrite. Each phase delivers standalone value and can ship independently.

| Phase | Scope | Effort | Ships |
| --- | --- | --- | --- |
| 1 | Streamlit UX triage | 3–5 days | Immediately |
| 2 | Supabase for bill tracker | 2–3 days | Week 2 |
| 3 | FastAPI hardening + auth | 2–3 days | Week 3 |
| 4 | Next.js Compare flow | 5–7 days | Weeks 4–6 |

Guiding principle: the Python scoring engine (fiscal_model/) never moves. Everything in front of it changes; everything behind it stays.

# Phase 1: Streamlit UX Triage

Goal: reduce cognitive load by 60% without touching the tech stack. Ship within the existing Streamlit app.

## 1.1 Replace monolithic tabs with task-first navigation

Currently, app_controller.py renders 5 top-level tabs plus 7 calculator sub-tabs, all simultaneously visible. Replace with st.navigation (Streamlit 1.36+) to create dedicated entry points.

Current structure (app_controller.py lines 145–176):

top_tabs = st.tabs(["Calculator", "Generational", "State",

"Bill Tracker", "Methodology"])

Target structure:

# app.py — new routing

pages = {

"Score a Policy":   [st.Page("pages/score.py", icon="U0001F4CA")],

"Compare":          [st.Page("pages/compare.py", icon="⚖️")],

"Track Bills":      [st.Page("pages/bills.py", icon="U0001F4CB")],

"Classroom":        [st.Page("pages/classroom.py", icon="U0001F393")],

"Reference":        [st.Page("pages/methodology.py", icon="U0001F4D6")],

}

pg = st.navigation(pages)

pg.run()

Files to create:

- pages/score.py — single-policy scoring (absorbs current Calculator tab + Single Policy workflow). Contains sidebar inputs, results summary, distribution, dynamic scoring, detailed results, and long-run growth as sub-tabs.

- pages/compare.py — side-by-side comparison (absorbs Compare Policies workflow + Policy Packages). Two-column layout: policy A inputs on left, policy B on right.

- pages/bills.py — bill tracker as standalone page (lifts from fiscal_model/ui/tabs/bill_tracker.py).

- pages/classroom.py — wraps existing classroom_app.py render logic.

- pages/methodology.py — methodology + generational + state analysis (these are reference/analytical, not action-oriented).

This reduces the visible entry points from ~12 tabs to 5 clearly labeled tasks. Each page owns its own sidebar context, eliminating the mode-switching radio buttons.

## 1.2 Add Simple Mode to Score page

The Score page opens in Simple Mode by default. Three inputs, one button, one result.

Simple Mode sidebar:

- Policy preset dropdown — shows all 25+ presets grouped by category, with CBO score in parentheses

- Calculate button — primary CTA, always visible

- "Advanced options" expander — collapsed by default, contains: custom policy builder, model settings (dynamic scoring, macro model, data year), microsimulation toggle

Simple Mode main area:

- Hero metric: 10-year deficit impact (large, colored number)

- CBO comparison badge (if available): model vs. official, % error

- Confidence interval bar (ETI sensitivity range)

- "See details" expander: year-by-year chart, distributional table, component breakdown

The existing render functions (results_summary.py, distribution_analysis.py, etc.) stay unchanged. Simple Mode is a new wrapper that calls them inside progressive-disclosure containers.

## 1.3 File-level changes

| File | Action | Detail |
| --- | --- | --- |
| app.py | Rewrite | Replace tab routing with st.navigation(). Keep classroom URL param redirect. |
| pages/score.py | New | Merge Single Policy workflow from calculation_controller.py + results tabs |
| pages/compare.py | New | Merge Compare + Package workflows. Two-column policy input layout. |
| pages/bills.py | New | Lift bill_tracker.py render logic into standalone page |
| pages/classroom.py | New | Import and call classroom_app.py render function |
| pages/methodology.py | New | Merge Methodology + Generational + State as sub-tabs |
| fiscal_model/ui/app_controller.py | Deprecate | Keep for backward compat; pages/ imports its helpers directly |
| fiscal_model/ui/tabs_controller.py | Refactor | build_main_tabs() simplified — Score page only needs 5 sub-tabs, not 7 |

## 1.4 Validation

- All 685 existing tests pass (no scoring logic changes)

- Manual smoke test: score TCJA Extension, Biden $400K+, and a custom capital gains policy

- Verify classroom URL params still route correctly

- Confirm bill tracker renders with populated DB

# Phase 2: Supabase for Bill Tracker

Goal: replace SQLite with Supabase Postgres for the bill tracker. Solves VirtioFS locking, enables concurrent writes from the fetch pipeline, and sets up the persistence layer for Phase 4.

## 2.1 Create Supabase project

Use the Supabase MCP to create a new project. The schema mirrors the existing SQLite tables with Postgres-native improvements.

Schema DDL (via Supabase MCP apply_migration):

-- Migration: 001_bill_tracker_schema

CREATE TABLE bills (

bill_id     TEXT PRIMARY KEY,

congress    INT NOT NULL DEFAULT 119,

chamber     TEXT NOT NULL CHECK (chamber IN ('house','senate')),

number      INT NOT NULL,

bill_type   TEXT NOT NULL,

title       TEXT NOT NULL,

sponsor     TEXT DEFAULT '',

introduced  DATE,

latest_action       TEXT DEFAULT '',

latest_action_date  TIMESTAMPTZ,

status      TEXT DEFAULT 'introduced',

crs_subjects JSONB DEFAULT '[]',

summary     TEXT DEFAULT '',

url         TEXT DEFAULT '',

has_cbo_score BOOLEAN DEFAULT FALSE,

last_fetched TIMESTAMPTZ DEFAULT NOW(),

created_at   TIMESTAMPTZ DEFAULT NOW()

);

CREATE TABLE cbo_estimates (

id          SERIAL PRIMARY KEY,

bill_id     TEXT REFERENCES bills(bill_id),

estimate_date DATE,

ten_year_cost_billions NUMERIC(12,3),

annual_costs JSONB DEFAULT '[]',

budget_function TEXT DEFAULT '',

dynamic_estimate NUMERIC(12,3),

pdf_url     TEXT DEFAULT '',

cbo_url     TEXT DEFAULT '',

created_at  TIMESTAMPTZ DEFAULT NOW()

);

CREATE TABLE auto_scores (

id          SERIAL PRIMARY KEY,

bill_id     TEXT REFERENCES bills(bill_id),

scored_at   TIMESTAMPTZ DEFAULT NOW(),

ten_year_cost_billions NUMERIC(12,3),

annual_effects JSONB DEFAULT '[]',

static_cost  NUMERIC(12,3),

behavioral_offset NUMERIC(12,3),

confidence  TEXT CHECK (confidence IN ('high','medium','low')),

policies_json JSONB DEFAULT '[]'

);

CREATE TABLE mapping_overrides (

bill_id       TEXT PRIMARY KEY REFERENCES bills(bill_id),

policies_json JSONB DEFAULT '[]',

override_reason TEXT DEFAULT '',

mapped_by    TEXT DEFAULT '',

mapped_date  TIMESTAMPTZ DEFAULT NOW()

);

CREATE INDEX idx_bills_status ON bills(status);

CREATE INDEX idx_bills_cbo ON bills(has_cbo_score);

CREATE INDEX idx_cbo_bill ON cbo_estimates(bill_id);

CREATE INDEX idx_scores_bill ON auto_scores(bill_id);

## 2.2 Data adapter pattern

Create a new bill_tracker/supabase_db.py that implements the same interface as database.py. The Streamlit app and the fetch pipeline use the adapter, selected by environment variable.

# bill_tracker/supabase_db.py

from supabase import create_client

import os

class SupabaseBillDB:

def __init__(self):

self.client = create_client(

os.environ['SUPABASE_URL'],

os.environ['SUPABASE_KEY']

)

def upsert_bill(self, bill: BillMetadata) -> None:

self.client.table("bills").upsert({

"bill_id": bill.bill_id,

"title": bill.title,

# ... same fields as SQLite version

}).execute()

def get_all_bills(self, status=None, has_cbo=None,

limit=100):

q = self.client.table("bills").select("*")

if status: q = q.eq('status', status)

if has_cbo is not None:

q = q.eq('has_cbo_score', has_cbo)

return q.limit(limit).execute().data

# bill_tracker/__init__.py

def get_db():

if os.environ.get("SUPABASE_URL"):

from .supabase_db import SupabaseBillDB

return SupabaseBillDB()

from .database import BillTrackerDB

return BillTrackerDB()  # SQLite fallback

## 2.3 Seed data

Migrate the 286 CBO scores from cbo_manual_scores.json into Supabase using a one-time seed script.

# scripts/seed_supabase.py

import json

from bill_tracker import get_db

db = get_db()  # Will use Supabase if env vars set

with open('bill_tracker/cbo_manual_scores.json') as f:

data = json.load(f)

for s in data['scores']:

db.upsert_bill(BillMetadata(

bill_id=s['bill_id'], title=s['title'], ...))

db.upsert_cbo_score(CBOCostEstimate(**s))

## 2.4 Row-Level Security

For now, the bill tracker is read-only for public users and write-only for the fetch pipeline (authenticated via service role key).

-- Migration: 002_rls_policies

ALTER TABLE bills ENABLE ROW LEVEL SECURITY;

ALTER TABLE cbo_estimates ENABLE ROW LEVEL SECURITY;

-- Public read access

CREATE POLICY bills_read ON bills

FOR SELECT USING (true);

CREATE POLICY cbo_read ON cbo_estimates

FOR SELECT USING (true);

-- Service role can write (pipeline)

CREATE POLICY bills_write ON bills

FOR ALL USING (auth.role() = 'service_role');

CREATE POLICY cbo_write ON cbo_estimates

FOR ALL USING (auth.role() = 'service_role');

## 2.5 Environment config

| Variable | Source | Used by |
| --- | --- | --- |
| SUPABASE_URL | Supabase dashboard | App + pipeline |
| SUPABASE_ANON_KEY | Supabase dashboard | App (read-only) |
| SUPABASE_SERVICE_KEY | Supabase dashboard | Pipeline (writes) |

Add to Streamlit Cloud secrets (Settings > Secrets) and .env for local dev.

## 2.6 Dependency additions

# requirements.txt additions

supabase>=2.0.0

postgrest>=0.16.0

# Phase 3: FastAPI Hardening

Goal: make api.py production-grade so the Next.js frontend (Phase 4) has a reliable backend. Currently the API has 6 endpoints but no auth, no CORS, no rate limiting.

## 3.1 New endpoints needed for Compare flow

| Method | Endpoint | Purpose |
| --- | --- | --- |
| POST | /score/compare | Score two policies and return side-by-side results |
| POST | /score/package | Score a bundle of policies as one package |
| GET | /bills | List bills with filters (proxies to Supabase) |
| GET | /bills/{id}/score | Get CBO + auto score for a bill |
| GET | /distribution/{preset} | Distributional analysis for a preset policy |

## 3.2 CORS + middleware

# api.py additions

from fastapi.middleware.cors import CORSMiddleware

from slowapi import Limiter

app.add_middleware(

CORSMiddleware,

allow_origins=["https://fiscal-policy-calculator.vercel.app",

"http://localhost:3000"],

allow_methods=["GET", "POST"],

allow_headers=["*"],

)

limiter = Limiter(key_func=get_remote_address)

app.state.limiter = limiter  # 60 req/min default

## 3.3 Deployment

Deploy the FastAPI backend to Vercel as a serverless function, or to a lightweight container (Railway/Fly.io). The scoring engine is CPU-bound, so serverless cold starts may matter for complex policies. Recommend Railway or Fly.io with a 256MB container.

# Phase 4: Next.js Compare Flow

Goal: build the first Next.js page — side-by-side policy comparison — deployed to Vercel. This is the flow where Streamlit layout constraints hurt most (cramped columns, no drag-and-drop, limited interactive charts).

## 4.1 Project scaffold

npx create-next-app@latest fiscal-frontend \

--typescript --tailwind --eslint --app --src-dir

cd fiscal-frontend

npm install @supabase/supabase-js recharts

npm install @tanstack/react-query  # API caching

Directory structure:

src/

app/

compare/

page.tsx          # Main compare page

layout.tsx          # Shell: nav, footer

page.tsx            # Landing / redirect

components/

PolicySelector.tsx  # Preset dropdown + custom builder

ResultCard.tsx      # Single result display

CompareGrid.tsx     # Side-by-side results

DeficitChart.tsx    # Recharts year-by-year

DistTable.tsx       # Distribution by quintile

lib/

api.ts             # Typed fetch wrappers for /score/*

supabase.ts        # Supabase client (bill data)

types.ts           # Shared types from OpenAPI spec

## 4.2 API client (auto-generated types)

Generate TypeScript types from the FastAPI OpenAPI spec so the frontend is always in sync with the backend.

# Generate types from running API

npx openapi-typescript http://localhost:8000/openapi.json \

-o src/lib/api-types.ts

# lib/api.ts

import type { paths } from './api-types';

const API = process.env.NEXT_PUBLIC_API_URL;

export async function scorePolicy(

req: paths['/score']['post']['requestBody']

) {

const res = await fetch(`${API}/score`, {

method: 'POST',

headers: { 'Content-Type': 'application/json' },

body: JSON.stringify(req),

});

return res.json() as Promise<

paths['/score']['post']['responses']['200']

>;

}

## 4.3 Compare page UX spec

The Compare page has three zones, top to bottom:

- Input bar (sticky top) — two PolicySelector dropdowns side by side, each with a "Score" button. Selecting a preset auto-populates and auto-scores. Custom mode expands inline.

- Results grid (scrollable) — two ResultCards side by side showing: hero metric (deficit impact), CBO comparison badge, sensitivity range. Below that: a single combined DeficitChart overlaying both policies as separate colored lines.

- Detail accordion — expandable sections for: distributional comparison (DistTable with diff column), dynamic scoring comparison, year-by-year data table with CSV export.

All scoring calls go to POST /score/compare on the FastAPI backend. The frontend never runs fiscal_model directly — it is a pure API consumer.

## 4.4 Vercel deployment

# vercel.json

{

"framework": "nextjs",

"env": {

"NEXT_PUBLIC_API_URL": "@fiscal-api-url",

"NEXT_PUBLIC_SUPABASE_URL": "@supabase-url",

"NEXT_PUBLIC_SUPABASE_ANON_KEY": "@supabase-anon-key"

}

}

Domain: fiscal-policy-calculator.vercel.app (or custom domain). The Streamlit app continues running at fiscal-policy-calculator.streamlit.app for classroom mode and power users.

# Target Architecture

After all four phases, the system looks like this:

┌───────────────────────┐   ┌──────────────────────┐

│  Next.js (Vercel)       │   │  Streamlit Cloud        │

│  ───────────────────── │   │  ──────────────────── │

│  /compare  (Phase 4)    │   │  /score  (Phase 1)      │

│  /bills    (future)     │   │  /classroom             │

│  /score    (future)     │   │  /methodology           │

└───────────┬───────────┘   └──────────┬───────────┘

│                          │

└─────────┬────────────────┘

│

┌───────────┴────────────┐

│  FastAPI (Phase 3)        │

│  ──────────────────────── │

│  /score, /score/compare   │

│  /presets, /bills          │

│  /distribution             │

└───────────┬──────────────┘

│

┌────────┴───────────┐

│                    │

┌────┴────────┐  ┌────┴───────┐

│ fiscal_model  │  │ Supabase    │

│ (Python)      │  │ (Postgres)  │

│ ──────────── │  │ ────────── │

│ scoring.py    │  │ bills       │

│ policies.py   │  │ cbo_est.    │

│ economics.py  │  │ auto_scores │

│ distribution  │  │ overrides   │

│ OLG, microsim │  └────────────┘

└───────────────┘

The fiscal_model package is the stable core. It has 685 tests and 72% coverage. It never touches the network, never touches the database, and never renders UI. This is the seam that makes incremental migration safe.

# What Stays on Streamlit (and Why)

| Feature | Why it stays | When it might move |
| --- | --- | --- |
| Classroom Mode | Students need transparent Python, not polished UX | If you get 500+ students/semester |
| Score (single policy) | Works well enough after Phase 1 triage | After Compare is proven on Next.js |
| Generational / State | Research-oriented, low traffic | If these become public-facing features |
| Methodology | Static content, renders fine | Probably never — or just a docs page |

# Risk Register

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Streamlit 1.36 breaks st.navigation API | Low | Phase 1 delayed | Pin streamlit version; fallback to st.tabs routing |
| Supabase free tier rate limits | Medium | Bill tracker fetches fail | Keep SQLite as local fallback; batch pipeline writes |
| FastAPI cold start latency | Medium | Compare page feels slow | Pre-warm with health check; cache presets server-side |
| Two frontends confuse users | Medium | User trust | Clear cross-links; unified domain with /app and /compare paths |
| Scoring engine too large for serverless | Low | Deploy complexity | Use Railway/Fly.io container instead of Vercel serverless |

# Immediate Next Actions

To start Phase 1 today:

- Create pages/ directory in repo root

- Write pages/score.py — lift sidebar inputs from calculation_controller.py, wrap results in progressive disclosure

- Write pages/compare.py — adapt policy_comparison.py + package_builder.py into standalone page

- Update app.py — replace st.tabs with st.navigation, keep backward-compatible URL params

- Run pytest tests/ -v — confirm 685 tests still pass

- Deploy to Streamlit Cloud and smoke test all five entry points

Phase 1 requires zero new infrastructure, zero new dependencies, and zero changes to the scoring engine. It is pure UI reorganization.